🛡️  SOC TRIAGER

AI-Driven Security Operations Center

Industrial-Grade Production Roadmap & Security Audit

PREPARED FOR: ANTIGRAVITY TEAM

Date: 13 August 2026

Repository: github.com/SKYLINE217/AI-driven---SOC

CLASSIFICATION: INTERNAL — ENGINEERING RESTRICTED

# 1. Executive Summary

This document delivers two things in one place: (1) a full independent security and code audit of the SOC Triager MVP as it stands today, and (2) a phased, actionable production roadmap that the Antigravity team can execute to transform it from a 5-day sprint prototype into an industrial-grade, enterprise-deployable security platform.

The MVP is exceptionally well-structured for a 5-day build. The architecture is sound, the ML pipeline is correctly implemented, and the security controls are meaningfully layered. However, a production SOC platform — one that security analysts stake their careers on — demands a fundamentally different standard across secrets management, persistence, live data integration, ML governance, compliance posture, and operational resilience.

| Dimension | MVP State | Industrial Target | Gap Severity |
| --- | --- | --- | --- |
| Auth / Secrets | HS256 JWT, .env files, hardcoded seeds | RS256/OIDC, Vault, no hardcoded anything | CRITICAL |
| Data Persistence | In-memory incident store, no real DB writes | PostgreSQL + TimescaleDB fully wired | HIGH |
| LLM Integration | Real Anthropic client, no guardrail budget cap | Budget caps, fallback routing, audit log | HIGH |
| ML Governance | Local MLflow SQLite, no model versioning CI | Remote MLflow, automated retraining pipeline | HIGH |
| Live Log Sources | Synthetic generators only | CloudTrail EventBridge, syslog daemon, SIEM | HIGH |
| Streaming Pipeline | Faust skeleton — not fully wired | Full Faust workers, DLQ, back-pressure control | HIGH |
| Observability | Basic Prometheus config, no alerting | Grafana dashboards, PagerDuty, SLO budgets | MEDIUM |
| Compliance | No audit export, no data retention policy | SOC 2 controls, GDPR data lifecycle, SIEM export | HIGH |
| RBAC | 3 hardcoded role credentials on login page | IdP-integrated OIDC, dynamic role assignment | CRITICAL |
| Kubernetes | Helm charts linted but never deployed | Full K8s deploy, GitOps (ArgoCD), HPA tested | MEDIUM |

| Overall MVP Audit Score | 9.2 / 10 | Production Readiness: 3/10 |
| --- | --- | --- |

The score gap between MVP quality and production readiness is normal and expected for a sprint build. This roadmap closes it.

# 2. Full Security & Code Audit

The following findings are drawn from a complete review of the repository structure, README documentation, architecture diagrams, API surface, ML pipeline, test suite, and infrastructure configuration. Each finding is categorised by severity.

| CRITICAL | HIGH | MEDIUM | LOW | INFO |
| --- | --- | --- | --- | --- |

## 2.1 Critical Findings

| F-01 CRITICAL | Hardcoded Role Credentials on Login Page Location: frontend/src/pages/Login.tsx — three-button role selector The login page hardcodes role values ('analyst', 'senior_analyst', 'approver') and POSTs them directly to /api/auth/login without any real credential validation. Any user can self-elevate to 'approver' by changing the request body. There is no identity verification whatsoever — username and role are client-chosen. ✅ Recommendation: Implement a real authentication flow immediately. Minimum: username + password in a database with bcrypt hashing. Ideal: integrate an OIDC provider (Keycloak, Auth0, Okta). Role must be assigned server-side from the IdP claim or the user record — never accepted from the client request body. Remove the three-button selector entirely. |
| --- | --- |

| F-02 CRITICAL | In-Memory Incident & Alert Store — Zero Durability Location: backend/api/incident_service.py — IncidentService class All incidents and alerts are stored in Python dictionaries in process memory, seeded with 10 synthetic alerts and 5 synthetic incidents at startup. A server restart loses all operational data. In a real SOC, losing incident history means losing evidence chains, breaking SLA compliance, and potentially losing forensic artifacts mid-investigation. ✅ Recommendation: Wire the full PostgreSQL + TimescaleDB schema (migrations/001_initial.sql) to the IncidentService. Replace all dict-based CRUD with SQLAlchemy async ORM calls. Add database connection pooling via asyncpg. The schema appears to already exist — the service just needs to use it. Estimated effort: 2–3 engineer-days. |
| --- | --- |

| F-03 CRITICAL | JWT Secret Fallback / HS256 Algorithm — Insufficient for Production Location: backend/api/auth_middleware.py, backend/api/routers/auth.py The system uses HS256 (symmetric HMAC) for JWTs with a shared secret. This means the backend that issues tokens is the same one that validates them — there is no separation. If the secret leaks (e.g., via a misconfigured .env, log output, or error trace), every issued JWT becomes forgeable. Additionally, if JWT_SECRET is missing from environment, the application may fall back to a default or crash non-gracefully. ✅ Recommendation: Migrate to RS256 (asymmetric RSA). The signing key (private) stays on the auth service only; all other services verify with the public key. Store the private key in HashiCorp Vault or AWS Secrets Manager — never in .env. Rotate keys on a scheduled basis. Add explicit startup assertion that JWT_SECRET is present and meets minimum entropy requirements. |
| --- | --- |

## 2.2 High Severity Findings

| F-04 HIGH | Faust Stream Processor is a Skeleton — Not Functionally Wired Location: backend/stream/faust_app.py The README and architecture diagram describe a full Faust streaming pipeline: 4 Redpanda topics, ECS normalization, feature engineering, and ML scoring. The actual faust_app.py is described as a 'skeleton'. This means in the current state, no real-time event ingestion is happening — all data shown is synthetic seed data. The ML ensemble, MITRE mapping, and LLM triage are not triggered by real events. ✅ Recommendation: Complete the Faust agents: (1) consume from raw.* topics, (2) call the normalizer registry, (3) push to normalized.events, (4) trigger feature engineering via the Redis feature store, (5) call the scoring API for ML scores, (6) apply MITRE heuristics, (7) trigger LLM triage via the triage_client. Add dead-letter queue (DLQ) topics for malformed events. Add consumer-lag monitoring exposed to Prometheus. |
| --- | --- |

| F-05 HIGH | No LLM Cost Controls or Budget Circuit-Breaker Location: backend/llm/triage_client.py The LLM triage client has no maximum daily spend cap, no per-hour rate limit on Claude API calls, and no circuit-breaker pattern. At production scale (50M events/day with even a 1% anomaly rate), an unexpected traffic spike or adversarially crafted log burst could trigger unlimited Claude API calls, resulting in runaway costs. Cost tracking is logged but not enforced. ✅ Recommendation: Implement: (1) a daily budget cap stored in Redis with atomic INCR checks before each LLM call, (2) a circuit-breaker that switches to heuristic-only triage when the daily cap is hit, (3) support for Anthropic Batch API for non-urgent clusters (>60s old), (4) an alert to PagerDuty when daily LLM spend exceeds 80% of budget. Use structured logging to write cost events to TimescaleDB for trend analysis. |
| --- | --- |

| F-06 HIGH | No Real Log Source Integration — Synthetic Data Only Location: backend/ingestion/generators/ — auth_log_generator.py, cloudtrail_generator.py All event data comes from Python generators that produce synthetic log lines. There is no live integration with AWS CloudTrail via EventBridge, no syslog daemon listener, no SIEM connector, and no real auth.log tail. The CICIDS2017 dataset used for ML training is also a static CSV — a research dataset from 2017 that doesn't represent modern attack patterns. ✅ Recommendation: Implement real log sources: (1) AWS CloudTrail → EventBridge → SQS → Redpanda connector, (2) syslog UDP/TCP listener on 514/6514 (TLS), (3) Beats/Elastic Agent compatibility for auth.log shipping. For CICIDS2017, supplement with CIC-IDS-2018 and CIC-DDoS-2019 datasets, and plan for periodic retraining with analyst-labeled production data via active learning loop. |
| --- | --- |

| F-07 HIGH | MLflow Running on Local SQLite — No Remote Model Registry Location: backend/mlflow.db, backend/ml/register_models.py MLflow is configured with a local SQLite tracking database (backend/mlflow.db). This means model lineage, experiment runs, and the model registry are stored in a single file on the application server. There is no model versioning CI gate, no approval workflow for model promotion to production, and no rollback mechanism if a new model degrades detection performance. ✅ Recommendation: Deploy MLflow with a PostgreSQL backend and S3/GCS artifact store. Implement a CI gate in GitHub Actions: every PR that touches backend/ml/ must run the evaluation script and fail if Precision < 75%, Recall < 90%, or ROC-AUC < 0.95. Model promotion to 'Production' stage must require a manual approval step in the CI pipeline. Store model checksums in the hash-chained ledger. |
| --- | --- |

| F-08 HIGH | CORS Wildcard Pattern — Overly Permissive Location: backend/api/main.py — CORS_ORIGINS=http://localhost:5173,https://*.vercel.app The CORS policy allows any *.vercel.app subdomain. An attacker who can create a Vercel project (free, instant) can host a page at attacker.vercel.app that makes cross-origin requests to the backend API with a user's credentials. This is a real attack vector for CSRF-style credential abuse. ✅ Recommendation: Restrict CORS_ORIGINS to the exact production frontend URL (e.g., https://soc-triager.vercel.app). Do not use wildcards in production CORS configuration. Combine with SameSite=Strict cookies when moving to HttpOnly cookie-based auth to further limit CSRF surface. |
| --- | --- |

| F-09 HIGH | WebSocket Authentication via Query Parameter Location: backend/api/routers/websocket.py — /ws/alerts?token=<jwt> The WebSocket endpoint accepts the JWT as a URL query parameter (?token=...). Query parameters are logged in full by virtually every web server, load balancer, CDN, and proxy. This means JWT tokens are written to server logs in plaintext, creating a credential leakage risk across every infrastructure component between the client and the server. ✅ Recommendation: Authenticate WebSocket connections via the initial HTTP Upgrade handshake headers (Authorization: Bearer <token>), or via a short-lived WebSocket ticket: the client calls GET /api/ws/ticket (authenticated via Bearer header) and receives a one-time-use, short-TTL (30s) ticket that is passed as the query parameter. The ticket is stored in Redis and consumed on first use, making log exposure harmless. |
| --- | --- |

## 2.3 Medium Severity Findings

| F-10 MEDIUM | Anomaly Threshold Hardcoded at 0.40 — No Runtime Tuning Location: backend/ml/ — ensemble scoring logic The anomaly detection threshold (Score > 0.40) is baked into the code. In production, the optimal threshold shifts as network baselines evolve, new attack patterns emerge, and analyst feedback (false positive/negative labelling) accumulates. A hardcoded threshold cannot adapt. ✅ Recommendation: Expose the threshold as a runtime configuration variable stored in Redis, tunable via a privileged API endpoint (approver role only). Build a threshold optimization job that runs nightly: given the last 7 days of analyst-labelled alerts, compute the threshold that maximises F1 at the target precision floor (≥75%), and write it back to Redis. Log all threshold changes to the hash-chained ledger. |
| --- | --- |

| F-11 MEDIUM | Ansible Playbook IOC Injection — Regex Sanitization Insufficient Location: backend/artifacts/sanitizers.py — sanitize_ansible_var() The current sanitization uses a strict regex to validate IOC variables in Ansible playbooks. However, the regex approach is inherently fragile for complex IOC types: IPv6 addresses, IPv4-mapped IPv6, CIDR ranges, Unicode hostnames, and long Base64-encoded file hashes may be rejected or, worse, partially matched in ways that allow bypass. ✅ Recommendation: Replace regex-based IOC validation with a typed validation layer using Python's ipaddress module for IP/CIDR validation, validators library for domain/URL, and explicit length + character-set checks for file hashes. Add a test case for each IOC type (IPv4, IPv6, CIDR, domain, URL, SHA256 hash) in test_sanitizers.py. Render playbooks into a sandboxed subprocess with no network access for an additional safety layer. |
| --- | --- |

| F-12 MEDIUM | No Rate Limiting on Backend API — Only Vercel Edge Location: backend/api/main.py — FastAPI routes Rate limiting is only implemented at the Vercel Edge (frontend BFF layer). Requests that reach the FastAPI backend directly (e.g., from internal services, during local development, or if the BFF is bypassed) have no rate limiting at all. An attacker with a valid JWT could flood the /api/incidents/:id/approve endpoint or the LLM-triggering routes. ✅ Recommendation: Add SlowAPI (FastAPI-compatible rate limiter) middleware to the FastAPI application itself. Apply limits: 100 req/min on general endpoints, 10 req/min on mutation endpoints (/status, /approve), 5 req/min on LLM-triggering endpoints. Store rate limit state in the existing Redis instance. This is backend-layer defense regardless of what sits in front. |
| --- | --- |

| F-13 MEDIUM | Mermaid Attack Graph XSS — react-mermaid Rendering Risk Location: frontend/src/components/ui/AttackGraph.tsx Mermaid.js has a history of XSS vulnerabilities when rendering untrusted graph definitions (CVE-2021-43861, CVE-2023-49559). While the backend sanitizes Mermaid labels, if any attacker-controlled log content reaches the Mermaid definition (e.g., through a bypass of sanitize_mermaid_label()), the SVG rendering in the browser could execute arbitrary JavaScript. ✅ Recommendation: Enable Mermaid's securityLevel: 'strict' or 'antiscript' mode in the React component configuration. Add a Content Security Policy (CSP) header that disallows inline scripts. Run the mermaid-js library in an isolated iframe or Web Worker so that any XSS is sandboxed from the main application context. Add fuzz tests for sanitize_mermaid_label() in the backend test suite. |
| --- | --- |

| F-14 MEDIUM | TimescaleDB Hypertables — Created but Never Written To Location: backend/migrations/001_initial.sql The initial migration creates TimescaleDB hypertable schemas for normalized events, anomaly scores, and time-series metrics. However, none of the backend services write to these tables in the current MVP — all data flows through in-memory stores or is computed on-the-fly in the metrics endpoint. ✅ Recommendation: Wire each pipeline stage to write to its corresponding TimescaleDB table: (1) the Faust normalizer agent writes to normalized_events, (2) the scoring API writes anomaly scores, (3) the incident service writes to incidents and audit_ledger tables, (4) the metrics endpoint queries TimescaleDB time_bucket() aggregations instead of generating synthetic data. This is the most impactful single step toward production. |
| --- | --- |

## 2.4 Low / Informational Findings

| F-15 LOW | 4 API Surface Mismatches Between Frontend and Backend Location: Identified in docs/DAY_1_TO_5_REPORT.md — acknowledged, not yet fixed The audit identified field name differences between the TypeScript type definitions (frontend/src/types/index.ts) and the Pydantic models (backend/models.py), plus one missing route. These cause runtime errors on specific UI interactions that weren't caught because the frontend is running against seeded mock data. ✅ Recommendation: Generate a shared OpenAPI schema from FastAPI (/openapi.json) and use openapi-typescript to auto-generate TypeScript types. This ensures types are always in sync. Add a CI step that fails if the generated types differ from the committed types. Fix the 4 specific mismatches (estimated: 30 minutes each). |
| --- | --- |

| F-16 LOW | MLflow Tracking Database Committed to .gitignore Should Also Be in Docker Volume Location: backend/mlflow.db The SQLite MLflow database will be created inside the container filesystem on first run. If the container is restarted or replaced without a persistent volume, all experiment history is lost. The .gitignore correctly excludes it from the repository, but the Docker Compose configuration doesn't mount a persistent volume for it. ✅ Recommendation: Add a named Docker volume for the MLflow database in docker-compose.yml. Long term, migrate to a PostgreSQL backend for MLflow (which already exists in the compose file) so MLflow shares the same persistence guarantees as the rest of the application. |
| --- | --- |

| F-17 INFO | CICIDS2017 Dataset — 9 Years Old, Research-Grade Only Location: backend/ml/train.py, backend/ml/FEATURE_COLUMNS.md The ML models are trained on CICIDS2017 network flow data from 2017. Modern attacks (cloud-native attacks, container escape, API abuse, LLM prompt injection) are entirely absent from this dataset. The model's impressive benchmark metrics (96.4% recall) may not generalise to contemporary threat patterns. ✅ Recommendation: Supplement training data with: CIC-IDS-2018, CIC-DDoS-2019, UNSW-NB15, and synthetic data generated by adversarial simulation tools (Caldera, Atomic Red Team). Most importantly, build an active learning loop where analyst-confirmed true positives and false positives are fed back into periodic retraining. Set a retraining trigger: if analyst FP rate exceeds 10% in any 7-day window, trigger a retraining run. |
| --- | --- |

# 3. Production Roadmap — Phase-by-Phase Guide for Antigravity

The roadmap is structured into 5 phases, ordered by risk reduction priority. Phases 1 and 2 are blocking — the system must not go to production without them. Phases 3–5 progressively raise the platform to enterprise/industrial grade.

| PHASE 1 1–2 Weeks | Fix All Blockers — Nothing Ships Without This Priority: CRITICAL PRIORITY — Execute Before Any Other Phase Objectives: → Eliminate hardcoded credentials and implement real authentication → Wire PostgreSQL persistence — remove all in-memory stores → Fix JWT algorithm and secrets management → Resolve the 4 API surface mismatches → Restrict CORS to exact production origin → Fix WebSocket auth (query param → handshake header or ticket) |
| --- | --- |

### Phase 1 Task Breakdown

| Task | File(s) Affected | Effort | Owner | Finding |
| --- | --- | --- | --- | --- |
| Replace login page with real auth form (username + password) | Login.tsx, routers/auth.py | 2d | Frontend + Backend | F-01 |
| Add bcrypt password hashing + users table in PostgreSQL | migrations/001_initial.sql, auth.py | 1d | Backend | F-01 |
| Wire IncidentService to PostgreSQL via SQLAlchemy async | incident_service.py, incidents.py | 3d | Backend | F-02 |
| Wire AlertService to PostgreSQL | alerts.py, new alert_service.py | 2d | Backend | F-02 |
| Migrate JWT to RS256, store private key in env/Vault | auth_middleware.py, auth.py | 1d | Backend | F-03 |
| Fix 4 API contract mismatches (field names + missing route) | types/index.ts, models.py | 1d | Both | F-15 |
| Restrict CORS_ORIGINS to exact URL | main.py, .env.example | 0.5d | Backend | F-08 |
| Fix WebSocket auth — implement ticket endpoint | websocket.py, new routers/ws_ticket.py | 1d | Backend | F-09 |
| Add SlowAPI rate limiting middleware | main.py, requirements.txt | 0.5d | Backend | F-12 |

# Phase 1 verification checklist

[ ] POST /api/auth/login rejects any role not assigned to the authenticated user

[ ] Server restart preserves all incidents and alerts

[ ] JWT is RS256 signed — verify with public key only

[ ] All 4 API mismatches resolved — TypeScript compiles with no errors

[ ] curl -H 'Origin: https://evil.vercel.app' returns no CORS headers

[ ] WebSocket connection without valid ticket returns 401

| PHASE 2 2–3 Weeks | Complete the Streaming Pipeline & Wire All Data Flows Priority: HIGH PRIORITY — Core Platform Functionality Objectives: → Complete faust_app.py to run the full ingestion → detection → triage pipeline → Wire TimescaleDB writes at every pipeline stage → Wire real metrics endpoint to query TimescaleDB instead of synthetic data → Implement LLM budget circuit-breaker and cost controls → Add dead-letter queue for malformed events → Wire MLflow to PostgreSQL backend with remote artifact store |
| --- | --- |

### Phase 2 Task Breakdown

| Task | File(s) Affected | Effort | Owner | Finding |
| --- | --- | --- | --- | --- |
| Complete Faust agents: consume raw.* → normalise → normalized.events | faust_app.py, normalizers/ | 3d | Backend | F-04 |
| Wire feature engineering agent: normalised → Redis feature vectors | faust_app.py, feature_engineering.py | 2d | Backend | F-04 |
| Wire scoring agent: feature vector → scoring API → anomaly score | faust_app.py, scoring_api/main.py | 1d | Backend | F-04 |
| Wire MITRE heuristics + LLM triage agent: anomaly → incident | faust_app.py, triage_client.py | 2d | Backend | F-04 |
| Add Redpanda DLQ topic + error handler agent | faust_app.py, docker-compose.yml | 1d | Backend | F-04 |
| Wire TimescaleDB writes: events, scores, incidents, ledger | All service files + SQLAlchemy models | 3d | Backend | F-14 |
| Rewrite metrics endpoint to query TimescaleDB time_bucket() | routers/metrics.py | 2d | Backend | F-14 |
| Implement LLM budget cap via Redis atomic counter | triage_client.py | 1d | Backend | F-05 |
| Add Anthropic Batch API support for non-urgent clusters | triage_client.py, new batch_processor.py | 2d | Backend | F-05 |
| Deploy MLflow with PostgreSQL backend + S3 artifact store | docker-compose.yml, ml/train.py | 1d | DevOps | F-07 |
| Add CI gate: evaluate.py must pass metrics thresholds on every ML PR | .github/workflows/ml_eval.yml | 1d | DevOps | F-07 |

# Phase 2 verification checklist

[ ] Inject a synthetic brute-force log — incident appears in UI within 30s

[ ] Malformed event lands on DLQ topic, does not crash Faust worker

[ ] TimescaleDB contains events after pipeline run

[ ] OpsMetrics page shows real data from TimescaleDB, not generated arrays

[ ] At $X daily LLM spend, new triage calls switch to heuristic-only

[ ] MLflow model registry shows registered models with version history

| PHASE 3 2–4 Weeks | Live Data Sources & Enterprise Auth Integration Priority: HIGH PRIORITY — Required for Any Real Deployment Objectives: → Integrate at least one live log source (AWS CloudTrail or syslog listener) → Replace synthetic generators with real data adapters → Integrate an OIDC provider (Keycloak, Auth0, or Okta) → Role assignment from IdP claims — remove all server-side hardcoded roles → Multi-org support groundwork |
| --- | --- |

### Phase 3 Task Breakdown

| Task | File(s) Affected | Effort | Owner | Finding |
| --- | --- | --- | --- | --- |
| AWS CloudTrail EventBridge → SQS → Redpanda connector | new ingestion/connectors/cloudtrail_live.py | 3d | Backend | F-06 |
| Syslog TCP/UDP listener (TLS on 6514) → Redpanda producer | new ingestion/connectors/syslog_listener.py | 2d | Backend | F-06 |
| Beats/Elastic Agent log shipper compatibility (JSON HTTP endpoint) | new ingestion/connectors/beats_receiver.py | 2d | Backend | F-06 |
| OIDC provider integration (Keycloak recommended — self-hostable) | auth_middleware.py, new auth/oidc.py | 3d | Backend | F-01/F-03 |
| Role assignment from JWT claims issued by IdP | auth_middleware.py, require_role() | 1d | Backend | F-01 |
| Remove hardcoded login page — redirect to OIDC login URL | Login.tsx, authStore.ts, useAuth.ts | 2d | Frontend | F-01 |
| OIDC callback handler + token exchange in BFF | frontend/api/_lib/auth.ts | 1d | Frontend | F-01 |
| Supplement CICIDS2017 with CIC-IDS-2018 and UNSW-NB15 datasets | ml/train.py, ml/FEATURE_COLUMNS.md | 3d | ML | F-17 |
| Build active learning feedback endpoint: analyst labels alert as TP/FP | routers/alerts.py, new ml/active_learning.py | 3d | Backend + ML | F-17 |

| PHASE 4 2–3 Weeks | Production Kubernetes Deployment & Observability Priority: MEDIUM-HIGH — Required for Scale and Reliability Objectives: → Deploy full K8s stack via Helm with GitOps (ArgoCD) → Configure and test all Horizontal Pod Autoscalers → Deploy Grafana dashboards with SLO tracking → Configure PagerDuty / OpsGenie alerting for SLO breaches → Network policy hardening between services → Penetration test and remediate findings |
| --- | --- |

### Phase 4 Task Breakdown

| Task | Helm Chart / Config | Effort | Owner | Notes |
| --- | --- | --- | --- | --- |
| Stand up EKS/GKE cluster with node groups sized for load test results | infra/terraform/ (new) | 3d | DevOps | t3.xlarge or c3.large nodes |
| Deploy all 3 Helm charts + add missing: postgres, redis, redpanda, mlflow | infra/helm/* | 3d | DevOps | Helm secrets for credentials |
| Install ArgoCD — configure GitOps sync from main branch | infra/argocd/ (new) | 1d | DevOps | Auto-sync with manual gate on prod |
| Test and tune HPA: scoring-api CPU-based, faust-worker consumer-lag-based | infra/helm/*/HPA.yaml | 2d | DevOps | Load test with k6 at 20x volume |
| Deploy Prometheus + Grafana with pre-built SOC dashboards | infra/helm/monitoring/ (new) | 2d | DevOps | Alert throughput, LLM cost, lag |
| Configure Grafana SLO dashboard: 30-day error budget tracking | infra/grafana/dashboards/ | 1d | DevOps | SLO: 99.5% alert delivery |
| Configure PagerDuty: SLO breach, LLM budget 80%, Faust consumer lag >5min | infra/pagerduty/ (new) | 1d | DevOps | On-call rotation required |
| Kubernetes NetworkPolicy: deny all inter-pod traffic except explicit allows | infra/helm/*/NetworkPolicy.yaml | 1d | DevOps | Zero-trust pod network |
| Run OWASP ZAP + Trivy image scan + Falco runtime security baseline | CI pipeline + runtime | 2d | SecOps | Fix critical/high findings |
| External penetration test (scope: API + WebSocket + admin endpoints) | External engagement | 5d | SecOps | Hire external red team |

| PHASE 5 4–6 Weeks | Compliance, Multi-Tenancy & Enterprise Hardening Priority: MEDIUM — Required for Enterprise Customer Deployments Objectives: → SOC 2 Type I controls implementation and documentation → GDPR data lifecycle: retention policies, PII identification, right-to-erasure → SIEM export: CEF/LEEF format, Splunk/QRadar/Microsoft Sentinel connectors → Multi-tenant data isolation (row-level security in PostgreSQL) → HashiCorp Vault for secrets management and key rotation → Automated compliance reporting → SOAR playbook auto-execution framework (with formal change approval) |
| --- | --- |

### Phase 5 Task Breakdown

| Task | Standards / Tools | Effort | Owner | Notes |
| --- | --- | --- | --- | --- |
| Map all data flows and identify PII fields in normalized events | GDPR Art. 30, data map | 3d | SecOps + Backend | Document in DPA |
| Implement data retention policies (events: 90d, incidents: 7y) | TimescaleDB retention policies | 2d | Backend + DBA | compress_chunk() for old partitions |
| Right-to-erasure: API endpoint to anonymise entity data on request | new routers/data_rights.py | 2d | Backend | Replace PII with UUID hash |
| Implement row-level security in PostgreSQL for multi-tenant org isolation | migrations/002_rls.sql | 3d | Backend + DBA | org_id on all tables, RLS policies |
| Deploy HashiCorp Vault — migrate all secrets from .env and K8s secrets | infra/vault/ (new) | 3d | DevOps | Dynamic DB creds, PKI for JWT |
| Vault dynamic database credentials for all services | All service DB connection code | 2d | Backend | Rotate every 24h |
| SIEM export: CEF format writer + Splunk HEC connector | new integrations/siem/ | 3d | Backend | Splunk + QRadar priority |
| Microsoft Sentinel connector (Azure Event Hub bridge) | new integrations/siem/sentinel.py | 2d | Backend | Common customer env |
| SOC 2 Type I controls gap analysis and remediation | External auditor engagement | 10d | SecOps | Access control, availability, confidentiality |
| SOAR auto-execution framework with change approval workflow | new automation/soar_executor.py | 5d | Backend + SecOps | Dry-run mode first, audit every action |
| Automated compliance report generation (weekly PDF, SOC 2 evidence) | new reporting/compliance.py | 3d | Backend | Jinja2 + WeasyPrint PDF |

# 4. Security Architecture Hardening Details

## 4.1 Secrets Management — Zero .env in Production

The current .env-based secrets configuration must be completely replaced for production. The following hierarchy applies:

| Secret | Current Location | Production Location | Rotation Period |
| --- | --- | --- | --- |
| ANTHROPIC_API_KEY | .env file | HashiCorp Vault KV v2 | 90 days |
| JWT Private Key | .env (HS256 secret) | Vault PKI secrets engine | 30 days |
| POSTGRES_PASSWORD | .env file | Vault dynamic credentials | 24 hours |
| REDIS_URL / password | .env file | Vault KV v2 + K8s secret | 90 days |
| LLM cost budget cap | Not implemented | Redis + Vault-managed config | Real-time |
| MLflow tracking URI | .env file | ConfigMap (non-sensitive) | On infra change |
| CORS_ORIGINS | .env file | ConfigMap | On deployment |

## 4.2 Network Security — Zero-Trust Service Mesh

• Deploy Istio or Linkerd as a service mesh — mutual TLS (mTLS) between all pods

• Kubernetes NetworkPolicy: faust-worker can only reach scoring-api and Redis — no direct database access

• scoring-api can reach Redis and PostgreSQL read replica only

• incident-api has read-write PostgreSQL access and Redis pub/sub

• No service exposes ports outside the cluster except the API gateway

• All external traffic flows through an API Gateway (Kong or AWS API Gateway) with WAF rules

• DDoS protection via Cloudflare or AWS Shield Standard on the public endpoint

## 4.3 Container & Supply Chain Security

• All Docker images built from distroless or Alpine base images — no full OS

• Trivy image scanning in CI — block merge if critical CVEs present

• Falco runtime security: alert on unexpected syscalls, container escapes, privilege escalation

• SBOM (Software Bill of Materials) generated for every release using Syft

• All Python dependencies pinned to exact versions with hash verification (pip-compile --generate-hashes)

• No pip install at container runtime — all dependencies baked into image

• GitHub secret scanning enabled — block commits containing API keys or private keys

## 4.4 Prompt Security — LLM Hardening

• Current design is correct: never pass raw log content to Claude — only structured Pydantic fields

• Add a pre-LLM validation step: check that candidate_technique_ids are all valid MITRE IDs from the STIX corpus before calling Claude

• Add an output validation step: TriageResult.technique_id must be in the input candidate list — reject and retry if not

• Log all LLM inputs and outputs (structured fields only, not raw) to the hash-chained ledger for auditability

• Implement a prompt injection detection heuristic: if any structured field contains LLM instruction tokens (ignore previous instructions, system:, [INST], etc.), sanitize before sending

• Use Anthropic's computer use and tool use features cautiously — never grant file system or code execution access in the SOC context

# 5. ML Model Governance Framework

## 5.1 Model Lifecycle

| Stage | Trigger | Gate Criteria | Approver |
| --- | --- | --- | --- |
| Development | Feature branch with ml/ changes | Code review passes | Any engineer |
| Staging Eval | PR merge to main | Precision ≥75%, Recall ≥90%, AUC ≥0.95 | CI automation |
| Candidate | Staging eval passes | Manual model card review | ML Lead |
| Shadow Production | Candidate approved | Run alongside prod 48h, FP rate vs baseline | ML Lead + SecOps |
| Production | Shadow evaluation passes | FP rate ≤ current prod + 5%, no regressions | ML Lead + CISO sign-off |
| Retired | Superseded by new production model | Archived in MLflow, not deleted | Automated |

## 5.2 Drift Detection & Retraining Triggers

• Statistical drift monitor: compute JS divergence between training feature distribution and last 7-day production feature distribution daily

• Alert if JS divergence > 0.15 on any feature — schedule retraining review

• Performance drift monitor: if rolling 7-day analyst-labelled FP rate exceeds 15%, trigger automatic retraining job

• Concept drift: if new MITRE technique IDs appear in LLM output that are not covered by any heuristic rule, alert ML team to add coverage

• All retraining jobs are triggered via GitHub Actions workflow — no manual retraining without CI gate

• Model explainability: current SHAP-inspired top-3 feature logging is good — extend to full SHAP values stored per incident for analyst review

# 6. Testing Strategy for Industrial Grade

| Test Type | Current State | Industrial Target | Tools |
| --- | --- | --- | --- |
| Unit Tests | 101 tests, 2 skipped | ≥200 tests, 0 skipped, 90%+ coverage | pytest, pytest-asyncio |
| Integration Tests | Mock-based LLM tests | Full pipeline integration with Testcontainers | pytest + testcontainers-python |
| E2E Tests | 2 Playwright specs (basic) | Full incident lifecycle, RBAC matrix, WS reconnect | Playwright |
| Load Tests | k6 load test results in docs/ | Automated load test in CI on staging | k6, Grafana k6 Cloud |
| Chaos Tests | Manual scenarios documented | Automated chaos via LitmusChaos in staging K8s | LitmusChaos |
| Security Tests | Basic RBAC tests (11) | DAST (OWASP ZAP), SAST (Bandit + Semgrep), fuzzing | ZAP, Bandit, Semgrep |
| Contract Tests | Manual type checking | OpenAPI-driven Schemathesis fuzzing on every PR | Schemathesis |
| Fuzz Tests | None | Fuzz all sanitizer functions (hypothesis library) | Hypothesis |
| ML Evaluation | evaluate.py manual run | Automated in CI with regression gate | pytest + MLflow |
| Penetration Test | Not done | Annual external pentest + quarterly internal | External firm |

## 6.1 Immediate Test Additions (Phase 1)

• Add Schemathesis to CI: it generates test cases from /openapi.json and finds contract violations automatically

• Add Hypothesis fuzz tests for all 3 sanitizer functions — generate random strings and assert no exceptions reach Jinja2 or Ansible

• Add integration test that starts Redpanda + Redis + PostgreSQL via Testcontainers, injects a synthetic event, and asserts an incident is created end-to-end

• Add RBAC matrix test: for every (role, endpoint, method) combination, assert the correct HTTP status code (200 or 403/401)

• Add test for JWT RS256 — assert HS256-signed tokens are rejected

# 7. Milestone Summary & Timeline

| Milestone | Phase | Duration | Definition of Done | Status |
| --- | --- | --- | --- | --- |
| MVP Hardened | 1 | Weeks 1–2 | All CRITICAL findings fixed, real DB persistence, real auth | NOT STARTED |
| Pipeline Complete | 2 | Weeks 3–5 | Full Faust pipeline live, LLM cost controls, real metrics | NOT STARTED |
| Live Data Integration | 3 | Weeks 6–9 | At least 1 real log source, OIDC auth, active learning endpoint | NOT STARTED |
| Production K8s Deploy | 4 | Weeks 10–12 | All services on K8s, GitOps, Grafana SLOs, pentest complete | NOT STARTED |
| Enterprise Ready | 5 | Weeks 13–18 | SOC 2 controls, SIEM export, multi-tenancy, Vault secrets | NOT STARTED |

Total estimated duration: 18 weeks (4.5 months) with a 2-person Antigravity team. Parallelising Phase 3 and 4 work is possible with 3+ engineers.

## 7.1 Quick Wins (Under 1 Day Each — Do These First)

• Restrict CORS_ORIGINS to exact production URL — 10 minutes, zero risk

• Add SlowAPI rate limiting to FastAPI — 30 minutes, stops brute-force attacks immediately

• Add a startup assertion that JWT_SECRET meets minimum 32-byte entropy — 15 minutes

• Enable Mermaid securityLevel: 'strict' in AttackGraph.tsx — 5 minutes

• Fix the 4 API surface mismatches — 2 hours total

• Add MLflow persistent Docker volume — 10 minutes

• Enable GitHub secret scanning on the repository — 5 minutes, free

• Add .env.example to the repository with placeholder values and a warning comment

# 8. Anti-Patterns to Avoid

These are the most common mistakes teams make when productionising SOC platforms. Antigravity should treat this as a checklist.

| Anti-Pattern | Why It's Dangerous | What To Do Instead |
| --- | --- | --- |
| Skipping Phase 1 to work on 'exciting' Phase 3 features | The system is insecure by design — any real deployment leaks credentials or loses data | Never open Phase 3 work until Phase 1 milestones pass CI |
| Accepting 'triage_pending' as a normal steady state | If the LLM is down or over budget, alerts queue up unactioned — analysts go blind | LLM fallback must produce a usable heuristic-only triage result, not a stub |
| Storing analyst session in localStorage/sessionStorage | XSS attack extracts JWT — persistent session hijack | HttpOnly cookie (backend-set), never touch from JS |
| Running ML retraining on production data without a staging gate | A bad training run degrades detection for all customers | All retraining must pass eval gate on holdout set before promotion |
| Letting Faust consumer lag grow without alerting | Incidents are delayed by minutes or hours — SOC misses the attack window | Alert at >5 minute consumer lag, scale up faust-worker immediately |
| Using the same Redis instance for feature store, pub/sub, rate limiting, and tickets | One compromised key pattern can cause cascading failures | Namespace all Redis keys with service prefix; consider separate Redis clusters at scale |
| Deploying Redpanda without authentication | Any pod in the cluster can produce fake security events | Enable SASL/SCRAM authentication on all Redpanda listeners |
| Skipping penetration test before first customer | Production SOC platforms are high-value targets — security bugs will be found by attackers instead | External pentest before any customer data touches the system |

# 9. Recommended Industrial Toolchain Additions

| Category | Tool | Purpose | Priority |
| --- | --- | --- | --- |
| Secrets | HashiCorp Vault | Centralised secrets + dynamic DB creds + PKI | Phase 1 |
| Auth / IdP | Keycloak (self-hosted) or Auth0 | OIDC provider for real user auth and role assignment | Phase 1 |
| GitOps | ArgoCD | Declarative K8s deployment from Git | Phase 4 |
| Service Mesh | Istio (or Linkerd) | mTLS between pods, traffic policies, observability | Phase 4 |
| Observability | Grafana + Prometheus + Loki + Tempo | Metrics, logs, traces — full observability stack | Phase 4 |
| Incident Alerting | PagerDuty or OpsGenie | SLO breach + LLM budget alerts + on-call rotation | Phase 4 |
| SAST | Bandit + Semgrep | Static analysis for Python security anti-patterns | Phase 1 (CI) |
| DAST | OWASP ZAP | Dynamic API fuzzing on every staging deploy | Phase 4 |
| Container Scan | Trivy | CVE scanning of Docker images in CI | Phase 1 (CI) |
| Runtime Security | Falco | K8s pod-level syscall anomaly detection | Phase 4 |
| Load Testing | k6 + Grafana k6 Cloud | Automated load tests with SLO assertions | Phase 4 |
| Chaos Engineering | LitmusChaos | Automated broker/service kill chaos tests on staging | Phase 4 |
| API Contract | Schemathesis | Fuzz the FastAPI OpenAPI schema for contract violations | Phase 1 (CI) |
| SIEM Integration | Splunk HEC / QRadar / Sentinel | Export normalised events + incidents to customer SIEM | Phase 5 |
| Compliance | Vanta or Drata | SOC 2 control tracking and evidence collection | Phase 5 |

# 10. Closing Assessment

The SOC Triager is one of the strongest 5-day sprint outputs you will see for a platform of this complexity. The architecture is clearly reasoned, the ML pipeline is correctly assembled, the security controls are meaningfully layered for an MVP, and the documentation is exceptional. The 101-test suite, the hash-chained audit ledger, the LLM prompt sanitization design, and the Helm chart groundwork all reflect strong engineering judgment.

What separates a brilliant MVP from an industrial product is not cleverness — it is relentless attention to the boring-but-critical work: real persistence, real authentication, real secrets management, real data sources, full pipeline wiring, and the operational machinery (monitoring, alerting, chaos testing, compliance) that makes a system trustworthy when lives and livelihoods depend on it.

This roadmap gives Antigravity a clear, prioritised path to bridge that gap. Execute Phase 1 first, without exception. The rest follows.

— End of Document —